Overview

This proposal covers delivery of approximately 60% of the currently scoped Pillow Housing features in a focused 2-week sprint (25 engineering hours). The goal is to ship a mostly functional, student-focused subleasing MVP with working auth, listing creation, core discovery, pricing insight, and basic monetization hooks to validate demand and UX with real students.

This will be done in python so as to easily input other types of API’s and functionality later (if you chose to do so)

Note: Timelines and effort are estimates based on typical development patterns and similar marketplace MVPs built in 1–3-week sprints.​

Objectives

- Enable students to sign up, log in, and create real sublease listings.

- Provide a usable search, filter, and map experience for discovering on/near-campus housing.

- Deliver pricing insight UI (green/yellow/red affordability bar) to differentiate Pillow Housing.

- Set up the core architecture so remaining features (messaging, contracts, advanced notifications, AI matching) can be layered on later.

Scope of Features

1. Authentication & User Profiles (Core)

Included:

- Email/password signup and login with .edu enforcement via frontend validation and backend checks.

- Basic profile model: id, email, full_name, school, grad_year, avatar_url, timestamps.

- Role-ready structure (e.g., user_roles table), even if only user is active initially.

- Protected routes for:

  - Dashboard

  - New listing creation

  - Saved listings page

Deferred (beyond this 2-week scope):

- OAuth (Google/SSO).

- Full student ID verification pipeline and trust badges.

- Admin/Moderator UI.

2. Listings: Create, View, and Manage

Included:

- Fully functional "New Post" flow:

  - Title, description, rent, beds, baths, furnished flag, pets allowed, utilities included.

  - Address + city/state/zip, start and end dates.

  - Multi-image upload to storage with primary image selection.

- Listing status and lifecycle:

  - status: active, paused, deleted (soft delete via is_deleted).

  - Auto-expire / pause based on weekly repost logic (see below).

- Listing display:

  - Card-based list view with primary photo, key stats, price, and price color bar.

  - Basic detail page with photo gallery, description, lease details, and map embed for location.

Deferred:

- Admin listing verification workflows.

- Advanced duplicate detection.

- Rich trust modules and social proof.

3. Search, Filters, and Discovery

Included:

- Homepage with:

  - Hero search (school/location + date range + budget).

  - Recently added listings (simple "newest first" sort).

- Filters:

  - Price range slider.

  - Beds / baths filter.

  - Date availability filter (start date/end date).

  - Basic amenities toggles (furnished, pets, utilities included).

- Sorting:

  - Newest listings.

  - Price ascending.

- Pagination or “Load more” for listing feed.

Deferred:

- Full-text search with ranking.

- Saved search alerts.

- Complex amenity AND/OR logic and advanced filter combinations.

4. Campus Map & Proximity Zones

Included:

- Map view (Leaflet):

  - Split screen: list on left, map on right.

  - Markers for listings with basic hover/tooltip.

- Campus proximity:

  - Store a campus center point and radius per school.

  - Filter option: “Within X miles of campus” using simple distance calculation.

- Auto-fit bounds:

  - Map automatically zooms and centers to visible listings.

Deferred:

- Complex polygons for exact campus boundaries.

- Marker clustering for high-density areas.

- Drawing custom search areas.

5. Saved Listings & Basic Engagement

Included:

- saved_listings table and toggle (heart icon) on cards and detail pages.

- Saved listings page for each user.

- Realtime count updates in the UI (e.g., “Saved (5)”).

Deferred:

- Cross-device “recently viewed” history.

- Personalized ranking based on user behavior.

6. Weekly Repost / Pay-to-Boost Mechanic

Included:

- Core behavior:

  - Listings require a weekly “bump” to remain active.

  - If not bumped:

    - Listing auto-transitions from active → paused.

  - “Repost” / “Bump” button for landlords to reactivate.

- Boost concept:

  - Data model ready for is_boosted and boosted_until fields.

  - Home and search results sort boosted listings first.

- Stripe integration (minimal):

  - Basic backend + client setup for test-mode payments.

  - “Boost listing” button that:

    - Creates checkout session.

    - On success, sets is_boosted = true, boosted_until = now + 7 days.

Deferred:

- Full Stripe Connect marketplace flows (taking fees on rent).

- Robust payment history, refunds, and dispute flows.

7. Price Affordability Bar (Green/Yellow/Red)

Included:

- Logic:

  - For each school or city, compute price distribution of active listings.

  - Derive thresholds (e.g., lower third, middle third, upper third).

- UI:

  - Horizontal bar on listing cards and detail page.

  - Color-coded:

    - Green: below affordable threshold.

    - Yellow: mid-range.

    - Red: above premium threshold.

- UX:

  - Simple tooltip explaining what the color means (e.g., “Cheaper than most listings near campus”).

Deferred:

- More advanced analytics (e.g., price vs. square footage).

- Historical trend charts.

8. Basic Messaging Placeholder (Optional Lite)

Included (if hours permit, scoped light):

- “Message landlord” CTA on listing detail page.

- Simple contact form that:

  - Sends email to landlord (via transactional email provider).

  - Stores basic message log entry.

- This establishes user expectation for communication without building full realtime chat yet.

Deferred:

- Full messaging system:

  - Conversations, participants, realtime threads.

  - Read receipts, attachments, blocking.

Explicitly Out of Scope for This 2-Week / 25-Hour MVP

To stay within 25 hours and ~60% of total feature vision, these are consciously deferred:

- Contracts & e-sign flows (JSONB contracts, PDFs, dual signatures).

- Advanced notifications (push, digest emails, granular preferences).

- Reporting, moderation dashboards, formal appeals flow.

- AI-powered chatbot for matchmaking and advanced ranking.

- Mobile app (native); PWA-level optimizations.

- Sophisticated admin dashboard for analytics and operations.

Timeline & Effort Breakdown (25 Hours Over 2 Weeks)

Assuming a single developer focusing on high-leverage, testable slices:

- Week 1 (≈13 hours)

  - Day 1–2:

    - Auth + .edu validation + protected routes (4h).

    - Basic profile model and settings skeleton (1h).

  - Day 3–4:

    - New listing flow with multi-image upload and detail page (5h).

    - Listing cards + basic list view (3h).

- Week 2 (≈12 hours)

  - Day 5–6:

    - Filters + sorting + pagination on list view (4h).

    - Campus map with markers, center-by-school, and radius filter (3h).

  - Day 7–8:

    - Weekly repost/bump logic + simple auto-pause behavior (3h).

    - Price bar logic and UI (2h).

    - Lite messaging/email contact or saved listings (choose 1 to fit remaining time) (2h).

The exact distribution can be adjusted, but this plan keeps the core marketplace loop working end-to-end within the 25-hour constraint:

- Students sign up → create listings → discover listings via filters + map → see pricing context → owners maintain visibility via weekly repost/boost.

Success Criteria

By the end of the 2-week sprint:

- A student at a target campus can:

  - Sign up with a .edu email.

  - Create and publish a sublease listing with photos.

  - Browse and filter listings near their campus on a map.

  - Understand relative affordability via the color bar.

  - Save listings and/or contact landlords (lite).

  - See listings naturally “age out” unless reposted, with an obvious path to boosting in the future.

This delivers a compelling MVP that demonstrates Pillow Housing’s core value proposition: trustworthy, student-centric housing discovery with affordability clarity and attention mechanics (repost/boost), while leaving room to build the more complex 40% of features after early user feedback.